Campus Marketplace App

Baseline Project Plan Group A

INFO 2413 System Development Project S10

Instructor: Nukhet Tuncbilek

Team Members:

Carline Gu - 100475907

Mary Klassen - 100432441

Navneet Grewal - 100448246

Natash Rana - 100438422

Joseph Yang – 100459636

Varleen Jaswal - 100465304

Date: 5/15/2026

Table of Contents

1 Introduction	2

2 System Description	3

2.1 Overview	4

2.2 User Roles	4

2.3 Main Functions	4

2.4 High-Level System Workflow	5

3 Feasibility Assessment	6

3.1 Technical Feasibility	6

3.2 Operational Feasibility	7

3.3 Schedule Feasibility	7

3.4 Economic Feasibility	7

4 Management Issues	7

4.1 Team Communication	8

4.2 Version Control	8

4.3 Potential Management Challenges	8

4.4 Solutions	8

5 Task Responsibility Matrix	10

6 The Project Communication Matrix	10

# 1 Introduction

The Campus Marketplace App is a web based application designed for students to buy and sell used items within the KPU community. The system aims to provide a platform where students and faculty members can easily create listings, browse available products, and comment on posts. The purpose of this project is to support students and faculty members in trading personal belongings. This project provides convenience, accessibility, and a trusted and reliable communication system for users.

# 2 System Description

## 2.1 Overview

Users can create their accounts using school email addresses. Everyone can look up products by searching for Product Name, Tags, Product Categories, etc. Every user can comment under posts once logged in.

Users will be able to create their own accounts using their official KPU email address. The system will allow users to search for product names, tags, categories, etc. Users will also be able to comment on listings once logged in.

## 2.2 User Roles

Buyers

- Search for products

- View listings

- Comment on listings

- Save favourite items

- Communicate with sellers regarding listings

Sellers

- Create product listings

- Upload product images

- Edit or remove listings created by themselves

- Comment on listings

Administrators

- Remove listings

- Manage user accounts

- Monitor system activity

## 2.3 Main Functions

User Registration and Login

Users will be able to create accounts using their school email addresses and securely log into the system. The system will also include a ‘Forgot My Password’ feature.

Product Search

Typing keywords in search bar can look up products based on Categories, Tags or Product Names.

Users can search for products using keywords, categories, tags, or product names. This makes it easy to find relevant listings on the marketplace.

Product Listing

Sellers can create listings by posting items with details/descriptions, price, images, categories, and tags.

Listing Management

Sellers can edit or remove their postings, while administrators can remove postings if inappropriate.

Messaging System

Buyers can initiate communication with sellers to discuss listing, but not the other way around. Additionally, all users can comment on product listings.

## 2.4 High-Level System Workflow

# 3 Feasibility Assessment

## 3.1 Technical Feasibility

The team has prior experience in database management systems (DBMS), Website Development, and a few programming languages. Online resources and tutorials are also available.

The team has prior experience in database management systems (DBMS), website development, and a few programming languages. In addition, online resources, tutorials and learning materials are available to help develop a better understanding and support to the complete the project.

## 3.2 Operational Feasibility

Students frequently buy and sell used items online, offline; making this online Campus Marketplace application useful.

Students and faculty members frequently buy and sell used items both online and offline. This project is operationally feasible because it provides a centralized online platform that provides accessibility, organization, and convenience.

## 3.3 Schedule Feasibility

After conducting the initial assessment, we believe that even with limited time we can finish each step of the project on time over the semester.

After conducting the initial assessment, the team believes that the system can be completed within the semester timeline. The project tasks will be divided into phases and between the team, allowing enough time for planning, design, implementation, and testing.

## 3.4 Economic Feasibility

This project does not require significant amounts of financial investment because we will be implementing the project in a virtual environment and utilizing free resources for students. As a result, the system is economically feasible for implementation.

# 4 Management Issues

## 4.1 Team Communication

- WhatsApp Group Chat

- Intermittent Meetings

The team will use a WhatsApp group chat for communication and coordination. In addition, regular meetings will be held to discuss project progress, tasks, and deadlines.

## 4.2 Version Control

- GitHub Repository

A GitHub repository will be used to manage and store the project’s source code. This allows all the team members to collaborate efficiently and effectively.

## 4.3 Potential Management Challenges

- Time Schedule Conflicts

- Integration Issues

- Unequal Workloads

This project may encounter several challenges during development. A possible challenge is scheduling conflicts, as team members will have different availability. This will affect meeting consistency and progress. As many team members are full time students and have jobs, it may be difficult to find a meeting time that works for all of us.

Another challenge is the integration of different components. Since six team members will be working on separate parts of the application, finding harmony and smooth integration will be challenging. Additionally, unequal workloads may occur if tasks are not distributed evenly or if certain tasks require more effort than others.

## 4.4 Solutions

- Flexible Meeting Time

- Team Leader Supervise

- Better Workload Distribution

To address scheduling conflicts, the team will use flexible meeting times and plan meeting in advance to accommodate all team members availability. In addition, the scheduled class time (Monday 4:00 pm – 6:50 pm) will be used for meetings, brainstorming, and collaborating sessions. Regular communication through WhatsApp will also ensure that progress continues even if some members cannot attend meetings.

To reduce integration issues, we will follow a structured development pan where each component is clearly defined and understood by all team members. The use of GitHub repository and an online shared word document will help ensure the team is working in harmony and integration is smooth of all system components.

To prevent unequal workload distribution, tasks will be clearly assigned at the beginning of the project. Furthermore, having a team leader will help monitor project progress and ensure workload is evenly distributed across team members.

In addition, maintaining good teamwork, open communication, and a safe environment to collaborate will significantly support the project.

# 5 Task Responsibility Matrix

| Task | Carline | Mary | Navneet | Natash | Joseph | Varleen |
| --- | --- | --- | --- | --- | --- | --- |
| UI Design | ü |  |  | ü |  |  |
| Backend Dev | ü | ü |  |  | ü |  |
| Database Dev |  |  |  |  | ü | ü |
| Testing |  | ü |  | ü |  | ü |
| Documentation |  |  | ü |  | ü |  |
| Presenting |  |  | ü |  |  | ü |

# 6 The Project Communication Matrix

| Communication Type | Participants | Method | Frequency | Purpose |
| --- | --- | --- | --- | --- |
| Team Meetings | All Members | Online & In-person | Flexible | Discuss Works |
| File Sharing | All Members | GitHub & WhatsApp | When needed | Share files |
| Task Updates | Team Leader | WhatsApp | When needed | Better Efficiency |
| Testing Discussion | All Members | WhatsApp | At least twice a week | Improve the Project |
| Instructor Consultation | All Members & Instructor | Online & In-person | Twice a semester | Getting Feedback |